AGENDA
HUNT LIMA DRAINAGE DISTRICT REGULAR MEETING
Date:	August 13, 2026	Time 9:00 am
President Joe Zumwalt called the meeting to order at 9:03am Aug. 13, 2026.  Commissioners Zumwalt and Richard Zollinger were attendance and Melissa Shriver-Hackamack joined by phone.
Additions/corrections to previous months reports: No additions or corrections
Approval of Minutes of previous month(s): The July minutes were submitted for approval.  Commissioner Zumwalt made a motion to approve the minutes. The motion was seconded by Zollinger. Motion approved.
Approval of Financial information for this month: It was observed that Sloan Implement had been double paid – a returned payment was presented with the bills. June financials were submitted. Commissioner Zollinger made a motion to approve June financials.  The motion was seconded by Zumwalt. Motion approved.  July financials were submitted. Commissioner Zumwalt made a motion to approve July financials.  The motion was seconded by Zollinger. Motion approved.
Approval of Current Bills approved for payment: Zollinger made a motion to approve bills for the month. Zumwalt seconded the motion. Motion passed.
Old Business
Levee Improvement Project
· Project status North of UFC Elevator in Meyer (Nationwide permit process) – email from Cummins – heat exchanger on engine would require 38 gpm of water.  This would possibly require a new well to supply the water.  We will need to price a new well.  Relief well East @ South Station delivers 450 gpm.
· Equipment/Building Repairs & Parts
· South Pump Station Improvements Update? – South station was monitored on another hot day. All 3 engines ran and did not get over a temperatures of 190 degrees. Next steps – Zumwalt will review options from Klingners (Gavin). Need to get with Richards Electric about the option of electric conversion.
Assessments Update – Assessments keep coming in. Due date is Aug. 1st.  We will need to let county assessor know of assessments by Sept. 7 or 8. 
New Business
Ditch Maintenance Update
· Bluﬀ Canal Update – Operators have made good progress. There are many brush piles that will need to be burned this winter. Going north on the bluff canal will be difficult with the long arm excavator. Zumwalt has mowed and sprayed the north part of bluff canal.
· South of Bryants crossing river erosion update – Will need to continue to monitor.  This is an area that USACE will monitor every 6 months.
· Future Ditch Maintenance projects – The ditch by Zumwalt’s property. The ditch behind shop of Farmland Reserve property. Operator Jeff Lomax can continue along ditch by Farmland Reserve and Shriver property.
Brush control and spraying
· Brush Sprayer Update – has been ordered. Zumwalt will share video of sprayer built and operating by manufacturer.
· Equipment/Building Repairs & Parts
· Dozer Repair Update – All parts are in to shop. They will start right away.
· South Station Engine - 
Any other New Business – 
· Received letters from IRS for some small payroll discrepancies. The Big Issue with the IRS seems to be cleared up.
· Cottonwood trees that hang over the levee need to be addressed.  The long arm excavators can not reach that far.  Zumwalt will look into the long arm saw equipment that is used by the utility companies to clean up along power lines.
Meeting Adjourned – Zumwalt made a motion to adjourn at 9:54am. Motion seconded by Zollinger. Motion passed. Meeting adjourned.
